ASH LOAD-OUT BUILDING AND SITE MODIFICATIONS AT THE MID-CONNECTICUT RESOURCE RECOVERY FACILITY AGREEMENT

CONTENTS

PRELIMINARY STATEMENT	3

1.	DEFINITIONS, CONSTRUCTION AND INTERPRETATION	3

1.1	Definitions	3

1.2	Construction And Interpretation	5

2.	SCOPE OF WORK	5

2.1	Contractor’s Responsibilities	5

2.2	Performance and Completion of Work	6

2.3	CRRA’s Responsibilities	7

2.4	Direction of Work	7

2.5	CRRA’s Inspection Rights	7

2.6	Access	7

2.7	Change in Scope of Work	8

2.8	Site and Subsurface Conditions	8

2.9	Proprietary Information	9

2.10	Books and Records	9

2.11	Status of Contractor	9

2.12	Subcontractors	9

2.13	Contractor’s Employees	10

2.14	Mechanic’s Liens	10

3.	COMPENSATION AND PAYMENT	10

3.1	Compensation	10

3.2	Payment Procedure	11

3.3	Accounting Obligations	11

3.4	Withholding Taxes And Other Payments	11

3.5	State of Connecticut Taxes	12

4.	TERM OF AGREEMENT	13

4.1	Term	13

4.2	Time is of the Essence	13

4.3	Termination	13

4.4	Restoration	14

5.	INDEMNIFICATION	14

5.1	Contractor’s Indemnity	14

5.2	Workmanship and Materials Warranty; Other Warranties and Guarantees	15

6.	INSURANCE	15

6.1	Required Insurance	15

6.2	Certificates	16

6.3	Specific Requirements	16

6.4	Issuing Companies	16

6.5	Contractor’s Subcontractors	17

6.6	No Limitation on Liability	17

6.7	Other Conditions	17

7.	SECURITY FOR FAITHFUL PERFORMANCE	17

7.1	Required Security	17

7.2	Submission Of Security	17

7.3	Specific Requirements – Performance Bond and Payment Bond	18

7.4	Specific Requirements – Performance Letter Of Credit and Payment Letter Of Credit	18

7.5	Failure To Maintain The Security	18

7.6	Exercise Of Rights And Remedies	18

7.7	Issuing Companies	18

8.	MISCELLANEOUS	19

8.1	Non-Discrimination	19

8.2	Entire Agreement	20

8.3	Governing Law	20

8.4	Assignment	20

8.5	No Waiver	20

8.6	Modification	20

8.7	Prevailing Wages	20

8.8	Notices	21

8.9	Benefit and Burden	22

8.10	Severability	22

8.11	Counterparts	22

8.12	Campaign Contribution And Solicitation Prohibitions	22

8.13	Certification Concerning Nondiscrimination	22

8.14	Contractor’s Certification Concerning Gifts	22

8.15	President’s Certification Concerning Gifts	22

EXHIBIT A:	Plans

EXHIBIT B:	General Requirements

EXHIBIT C:	Technical Specifications

EXHIBIT D:	Project Schedule

EXHIBIT E:	Compensation Schedule

EXHIBIT F:	Performance Bond Form and Performance Letter Of Credit Form

EXHIBIT G:	Payment Bond Form and Payment Letter Of Credit Form

EXHIBIT H:	Prevailing Wage Bid Package

EXHIBIT I:	Schedule Of Prevailing Wages

EXHIBIT J:	SEEC Form 11, Notice To Executive Branch State Contractors And Prospective State Contractors Of Campaign Contribution And Solicitation Ban

EXHIBIT K:	Certification Concerning Nondiscrimination

EXHIBIT L:	Contractor’s Certification Concerning Gifts

EXHIBIT M:	CRRA President’s Certification Concerning Gifts

This ASH LOAD-OUT BUILDING AND SITE MODIFICATIONS AT THE MID-CONNECTICUT RESOURCE RECOVERY FACILITY AGREEMENT (“Agreement”) is made and entered into as of this _____ day of ____________, 2008 by and between the CONNECTICUT RESOURCES RECOVERY AUTHORITY, a body politic and corporate, constituting a public instrumentality and political subdivision of the State of Connecticut, having its principal offices at 100 Constitution Plaza, 6th Floor, Hartford, Connecticut 06103 (hereinafter “CRRA” or “Owner”) and [NAME OF SUCCESSFUL BIDDER], having its principal offices at [ADDRESS OF SUCCESSFUL BIDDER] (hereinafter “Contractor”).

PRELIMINARY STATEMENT

WHEREAS CRRA owns a certain parcel of real property located at 1 Reserve Road in Hartford, Connecticut, upon which property CRRA operates the Mid-Connecticut Resource Recovery Facility.

WHEREAS CRRA now desires to enter into this Agreement with Contractor in order for Contractor to modify the ash load-out building and site at the Mid-Connecticut Resource Recovery Facility within the boundaries of the Property, and other related work, in accordance with the Contract Documents.

NOW, THEREFORE, in consideration of the mutual covenants, promises, and representations contained herein, and for other good and valuable consideration, the receipt and sufficiency of which are hereby acknowledged, the parties hereto agree as follows.

# DEFINITIONS, CONSTRUCTION AND INTERPRETATION

## Definitions

As used in this Agreement and in other Contract Documents (as defined herein) the following terms shall have the meanings as set forth below:

### Addenda

“Addenda” means written or graphic documents issued prior to the bid due date, which clarify, correct or change any or all of the Contract Documents.

### Acceptance Date

“Acceptance Date” means the date on which CRRA determines that the Work (as defined herein) has been completed by Contractor in accordance with the Contract Documents.

### Contract Documents

“Contract Documents” means this Agreement (including all exhibits attached hereto), the Notice To Proceed (as defined herein), the Securities For Faithful Performance (as defined herein), the Plans (as defined herein), any written amendments to any of the Contract Documents and any change order issued pursuant to Section 2.7 and/or 8.6 hereof.

### Contract Time

“Contract Time” means the number of days or the date, as set forth in Exhibit D of this Agreement, to perform and complete the Work and have such Work ready for CRRA’s acceptance.

### Effective Date

“Effective Date” means the date set forth above in this Agreement.

### Engineer

“Engineer” means URS Corporation or any successor engineering firm thereto selected by CRRA to act as its representative in various matters concerning the Project.

### Laws And Regulations

“Laws And Regulations” means any and all applicable current or future laws, rules, regulations, ordinances, codes, orders and permits of any and all federal, state and local governmental and quasi-governmental bodies, agencies, authorities and courts having jurisdiction.

### Owner

“Owner” means CRRA.

### Owner’s Designee or Owner’s Representative

“Owner’s Designee” or “Owner’s Representative” means Engineer.

### Project

“Project” means all of the Work associated with this Agreement.

### Property

“Property” means the certain parcel of real property owned by CRRA and located on Highland Avenue in Waterbury, Connecticut.

### Resource Recovery Facility

“Resource Recovery Facility” means the Mid-Connecticut Resource Recovery Facility which CRRA operates on the Property (as hereinafter defined).

### Site

“Site” means those areas of the Property upon which the Work is to be performed, furnished and completed by Contractor in accordance with the Contract Documents.

## Construction And Interpretation

For purposes of this Agreement:

- Capitalized terms used herein shall have the meanings set forth herein;

- Whenever nouns or pronouns are used in this Agreement, the singular shall mean the plural, the plural shall mean the singular, and any gender shall mean all genders or any other gender, as the context may require;

- Words that have well-known technical or trade meanings are used herein in accordance with such recognized meanings unless otherwise specifically provided;

- All accounting terms not otherwise defined herein have the meanings assigned to them in accordance with “generally accepted accounting principles,” and the term “generally accepted accounting principles” with respect to any computation required or permitted hereunder shall mean such accounting principles that are generally accepted as of the Effective Date of this Agreement;

- The words “herein”, “hereof” and “hereunder” and words of similar import refer to this Agreement as a whole and not to any particular Article, Section or Subsection;

- Reference to any particular party shall include that party’s employees and the authorized agents of that party;

- All references to agreements are references to the agreements as the provisions thereof that may be amended, modified or waived from time to time; and,

- The captions contained in this Agreement have been inserted for convenience only and shall not affect or be effective to interpret, change or restrict the terms of provisions of this Agreement.

# SCOPE OF WORK

## Contractor’s Responsibilities

Contractor shall be responsible for furnishing all labor, materials, supplies, tools, equipment and other facilities and necessary appurtenances or property for or incidental to the Project and the performance and completion of the Work (as hereinafter defined). The Work will involve, but not be limited to, the following:

- Roadway modifications (intersection improvements at five locations within the site);

- Drainage installation (at roadway improvement areas, truck scale area and Ash Load-Out Building area);

- Utility relocation (to provide power and communications to the truck scale facility and to relocate utilities to accommodate the addition to the Ash Load-Out Building);

- Construction activities required to minimize soil erosion and sedimentation;

- Maintenance and protection of traffic and facility operation;

- Cleaning up, disposing of waste and debris and demolition materials, and restoring the work site to original condition;

- All other work required to complete the Project;

- Performing all of such activities in accordance with and as required by the Contract Documents, including but not limited to, the plans set forth in Exhibit A (the “Plans” or “Contract Drawings”), the general requirements set forth in Exhibit B (the “General Requirements”) and the technical specifications set forth in Exhibit C (the “Technical Specifications”) all of which are attached hereto and made a part hereof;

- Restoring any part of the Property, the improvements thereon, or the Work (as hereinafter defined) that require restoration pursuant to the terms and conditions in Section 4.4 hereof; and

- Making all required notifications and obtaining all local, state, and federal permits and approvals necessary for the completion of the Work.

Items (a) through (k) above are hereinafter collectively referred to as the “Work.”

## Performance and Completion of Work

All Work shall be performed and completed by Contractor in a good workmanlike manner consistent and in accordance with:

- Any and all instructions, guidance and directions provided by CRRA or Engineer to Contractor;

- The Contract Documents;

- Sound building and site modification practices;

- The highest industry standards applicable to Contractor and its performance of the Work hereunder;

- The schedule for the Work set forth in Exhibit D attached hereto and made a part hereof; and

- All Laws And Regulations.

Items (a) through (f) above are hereinafter collectively referred to as the “Standards.”

Contractor shall obtain any locally required building or other permits required for the Work, and Contractor shall also assist and fully cooperate with CRRA in obtaining any other applicable permits necessary to begin and complete the Work.

## CRRA’s Responsibilities

CRRA and/or its Engineer shall be responsible for administering this Agreement, accepting the Work that is performed and completed by Contractor in accordance with the Contract Documents, and receiving and paying invoices for such Work.

## Direction of Work

CRRA and/or its Engineer may, where necessary or desired, provide Contractor with instructions, guidance and directions in connection with Contractor’s performance of the Work hereunder. CRRA reserves the right to determine whether Contractor will, upon completion of any phase of the Work, proceed to any or all remaining phases of the Work. If CRRA determines that Contractor shall not proceed with the remaining Work, CRRA shall terminate this Agreement in accordance with Section 4.3 hereof.

## CRRA’s Inspection Rights

Contractor’s performance of the Work hereunder, as well as Contractor’s work products resulting from such performance, are subject to inspection by CRRA and/or its Engineer. Inspections may be conducted at any time by CRRA and/or its Engineer. In the event of an inspection, Contractor shall provide to CRRA and/or its Engineer any documents or other materials that may be necessary in order for CRRA and/or its Engineer to conduct the inspection. If, after any such inspection, CRRA and/or its Engineer is unsatisfied with Contractor’s performance of the Work hereunder or any of the work products resulting therefrom, Contractor shall, at the direction of CRRA and/or its Engineer, render such performance or work products satisfactory to CRRA and/or its Engineer at no additional cost or expense to CRRA and without any extension of or addition to any Contract Time for the remaining Work. For purpose of this Section 2.5, CRRA shall mean CRRA and/or its authorized agents, including but not limited to Engineer.

## Access

CRRA hereby grants to Contractor, during such times as directed by CRRA and/or its Engineer, access to only those areas of the Property necessary for Contractor to perform the Work hereunder, provided that:

- Contractor shall not interfere with any other operations or activities being conducted on the Property by either CRRA or any other person or entity;

- Contractor directly coordinates with CRRA and/or its Engineer on such access and Contractor’s storage of any equipment or materials on the Property; and

- Contractor is in compliance with all of the terms and conditions of this Agreement.

CRRA reserves the right to revoke the access granted to Contractor herein if Contractor fails to comply with any of the foregoing conditions of access.

## Change in Scope of Work

In the event that CRRA determines during the term of this Agreement that any revisions, modifications or changes are necessary to the scope of Work as set forth in Section 2.1 hereof, then pursuant to CRRA’s request, Contractor shall promptly commence and perform the work required for such revisions, modifications or changes, which work shall be performed in accordance with the Standards unless otherwise specifically agreed to in writing by CRRA and Contractor. If any adjustment(s) to the Contract Price and/or the Contract Time is required as a result of such revisions, modifications or changes, CRRA and Contractor shall mutually agree in writing on the amount of such adjustment(s) provided that the schedule of values (including the unit prices set forth therein) approved by CRRA for the Project, to the extent applicable, shall be used to determine the appropriate increase or decrease in the quantity or cost of the materials or Work necessitated by such revisions, modifications or changes. Contractor shall promptly commence and perform any work required by such revisions, modifications or changes even if CRRA and Contractor cannot agree on the amount of such adjustment(s). If Contractor determines that a change in scope is necessary to complete the Work, Contractor shall notify CRRA in writing within three (3) business days.

## Site and Subsurface Conditions

All information and data shown or indicated in the Contract Documents with respect to underground facilities, surface conditions, subsurface conditions or other conditions at or contiguous to the Site are furnished for information only and CRRA does not assume any responsibility for the accuracy or completeness of such information and data. Contractor acknowledges and agrees that CRRA does not assume any responsibility for such information and data and that Contractor is solely responsible for investigating and satisfying itself as to all actual and existing Site conditions, including but not limited to surface conditions, subsurface conditions and underground facilities. Contractor has carefully studied all such information and data and Contractor has obtained and carefully studied (or assumes responsibility for having done so) all such additional or supplementary examinations, investigations, explorations, tests, studies and data concerning conditions (including but not limited to surface conditions, subsurface conditions and underground facilities) at or contiguous to the Site and all other conditions or factors which may affect cost, progress, performance, furnishing or completion of the Work or which relate to any aspect of the means, methods, techniques, sequences, and procedures of construction or performance of the Work to be employed by Contractor and safety precautions and programs incident thereto. Contractor does not consider that any additional examinations, investigations, explorations, tests, studies or data are necessary for Contractor to conclusively determine, and Contractor has so determined, that the Work can be performed, furnished and completed in accordance with the Contract Time, the Contract Price and the other terms and conditions of the Contract Documents. In the event that the information or data shown or indicated in the Contract Documents with respect to underground facilities or surface, subsurface or other conditions at or contiguous to the Site differs from conditions encountered by Contractor during performance of the Work, there shall be no increase in the Contract Price and/or no extension of the Contract Time as a result of such differing conditions, unless CRRA, in its sole and absolute discretion, agrees in writing to such increase and/or extension.

## Proprietary Information

Contractor shall not use, publish, distribute, sell or divulge any information obtained from CRRA by virtue of this Agreement for Contractor’s own purposes or for the benefit of any person, firm, corporation or other entity (other than CRRA) without the prior written consent of CRRA. Any report or other work product prepared by Contractor in connection with the performance of the Work hereunder shall be owned solely and exclusively by CRRA and cannot be used by Contractor for any purpose beyond the scope of this Agreement without the prior written consent of CRRA.

## Books and Records

Contractor shall maintain proper books and records containing complete and correct information on all Work performed by Contractor pursuant to this Agreement in accordance with generally accepted accounting principles and practices. CRRA has the right to inspect and review all such books and records during Contractor’s business hours.

## Status of Contractor

CRRA and Contractor acknowledge and agree that Contractor is acting as an independent contractor in performing any Work for CRRA hereunder and that Contractor shall perform such Work in its own manner and method subject to the terms of this Agreement. Nothing in this Agreement shall be construed or interpreted as creating a partnership, a joint venture, an agency, a master-servant relationship, an employer-employee relationship or any other relationship between CRRA and Contractor other than that of an owner and an independent contractor. Contractor is expressly forbidden from transacting any business in the name of or on account of CRRA, and Contractor has no power or authority to assume or create any obligation or responsibility for or on behalf of CRRA in any manner whatsoever.

## Subcontractors

Contractor shall consult with CRRA and obtain its approval before hiring any subcontractors to perform any Work hereunder. Contractor shall require all of its subcontractors to abide by the terms and conditions of this Agreement. Moreover, Contractor’s subcontracts with such subcontractors shall specifically provide that, in the event of a default by Contractor thereunder or under this Agreement, CRRA may directly enforce such subcontracts and make payments thereunder. Contractor shall provide CRRA with all contracts, amendments, books, records, accounts, correspondence and other materials necessary to enforce such subcontracts. Also Contractor’s subcontracts with its subcontractors shall specifically include CRRA as a third party beneficiary and shall provide that such subcontractors shall not be excused from any of their obligations under such subcontracts by reason of any claims, setoffs, or other rights whatsoever that they may have with or against Contractor other than through such subcontracts.

## Contractor’s Employees

All persons employed by Contractor shall be subject and responsible solely to the direction of Contractor and shall not be deemed to be employees of CRRA.

## Mechanic’s Liens

Contractor shall claim no interest in the Property or any equipment, fixtures or improvements located or to be located thereon, including but not limited to the Site or any part thereof. Contractor shall not file any mechanic’s liens or other liens or security interests against CRRA or any of its properties, including but not limited to the Property. Contractor shall defend, indemnify and hold harmless CRRA against all costs associated with the filing of such liens or interests by Contractor or any of its subcontractors or materialmen. Before any subcontractor or materialman of Contractor commences any Work hereunder, Contractor shall deliver to CRRA an original waiver of mechanic’s liens properly executed by such subcontractor or materialman. If any mechanic’s lien is filed against CRRA or any of its properties in connection with the Work hereunder, Contractor shall cause the same to be canceled and discharged of record within fifteen (15) days after the filing of such lien and, if Contractor fails to do so, CRRA may, at its option but without any obligation to do so, make any payment necessary to obtain such cancellation or discharge and the cost thereof, at CRRA’s election, shall be either deducted from any payment due to Contractor hereunder or reimbursed to CRRA promptly upon demand by CRRA to Contractor.

# COMPENSATION AND PAYMENT

## Compensation

The total amount of compensation to be paid to Contractor by CRRA for the Work hereunder shall not exceed the amount set forth in Exhibit E attached hereto and made a part hereof (the “Contract Price”), which Contract Price shall be payable as set forth in Section 3.2 below. Contractor acknowledges and agrees that the Contract Price constitutes the full compensation to Contractor for the Work to be performed by Contractor hereunder and includes all expenses and costs to be incurred by Contractor in performing such Work and Contractor shall receive no other compensation from CRRA for its performance under this Agreement.

## Payment Procedure

Within ten (10) days after the end of each month during the term hereof, Contractor shall submit to CRRA a written request for payment for all the Work completed by Contractor during such month. Each written request for payment shall be submitted on AlA Forms G702 and G703 and in accordance with the General Requirements, and each such request shall include the name of the Project, the contract number, and all of the other information and documentation required by the General Requirements.

If CRRA determines in its sole and absolute discretion that the Work for which Contractor is requesting payment has been properly performed and completed in conformance with the Standards, Contractor is not in default hereunder and CRRA does not dispute the amount of the payment requested, then CRRA shall pay Contractor ninety-five (95%) percent of the amount requested (the "Authorized Percentage Sum") within thirty (30) days after CRRA's receipt of such written request, and CRRA shall withhold the remaining five (5%) percent of such amount as retainage ("Retainage"). If, however, CRRA determines that any of the Work for which Contractor has requested payment is not in conformance with the Standards, then CRRA may in its sole and absolute discretion also withhold all or a portion of the Authorized Percentage Sum, and Contractor shall, if requested by CRRA, immediately take, at Contractor's sole cost and expense, all action necessary to render such Work in conformance with the Standards. CRRA shall have no obligation under this Agreement to pay for any Work that CRRA determines has not been performed and/or completed in conformance with the Standards. Within ten (10) days after the Acceptance Date, Contractor shall submit to CRRA a written request for payment of all Retainage, and, provided Contractor is not in default hereunder and CRRA does not dispute the amount of such requested payment, CRRA shall pay Contractor such Retainage within thirty (30) days after CRRA's receipt of such written request. CRRA shall have no obligation to pay Contractor any amounts due Contractor under this Agreement if Contractor is in default hereunder.

## Accounting Obligations

Contractor shall maintain books and accounts of the costs incurred by Contractor in performing the Work pursuant to this Agreement by contract number and in accordance with generally accepted accounting principles and practices. CRRA, during normal business hours, for the duration of this Agreement, shall have access to such books and accounts to the extent required to verify such costs incurred.

## Withholding Taxes And Other Payments

No FICA (social security) payroll tax, state or federal income tax, federal unemployment tax or insurance payments, state disability tax or insurance payments or state unemployment tax or insurance payments shall be paid or deposited by CRRA with respect to Contractor, nor be withheld from payment to Contractor by CRRA. No workers’ compensation insurance has been or will be obtained by CRRA on account of the Work to be performed hereunder by Contractor, or any of Contractor’s employees or subcontractors. Contractor shall be responsible for paying or providing for all of the taxes, insurance and other payments described or similar to those described in this Section 3.4 and Contractor hereby agrees to indemnify CRRA and hold CRRA harmless against any and all such taxes, insurance or payments, or similar costs which CRRA may be required to pay in the event that Contractor’s status hereunder is determined to be other than that of an independent contractor.

## State of Connecticut Taxes

Pursuant to Section 22a-270 of the Connecticut General Statutes (as the same may be amended or superceded from time to time), CRRA is exempt from all State of Connecticut taxes and assessments (“Connecticut Taxes”), and the payment thereof. Without limiting the generality of the preceding sentence, the sale of any services or tangible personal property to be incorporated into or otherwise consumed in the operation of a CRRA Project is exempt from Connecticut Taxes, including without limitation Connecticut sales and use taxes, wherever purchased. Accordingly, Contractor shall not include in the fees, and Contractor shall not charge or pass through any Connecticut Taxes to CRRA, including that portion of any combined tax or assessment representing any Connecticut Taxes, regardless of whether Contractor has incurred any Connecticut State Taxes in its performance of the Agreement.

CRRA expresses no opinion as to the eligibility for any tax exemption, or refund or other reimbursement, including without limitation any Connecticut Taxes, with respect to tangible personal property purchased at any location for use in the performance of Work contemplated by this Agreement.

Contractor should consult with its tax advisor and/or its attorney, and the Connecticut Department of Revenue Services (“DRS”) and any other applicable tax authority, with regard to such tax authorities’ policies, procedures, recordkeeping and filing requirements for reimbursement of any taxes, including without limitation Connecticut Taxes, paid in the performance of Work contemplated by this Agreement, and whether or not there is a mechanism available to Contractor for the reimbursement of taxes, including without limitation Connecticut Taxes, paid on fuel purchased for use in the performance of the Work contemplated by this Agreement.

Contractor and CRRA agree that Contractor is and shall act as an independent contractor. Notwithstanding Contractor’s status as an independent contractor, but without limiting Contractor’s obligation hereunder to pay, and be solely responsible for, any Connecticut taxes levied, imposed or applicable to the Work, for the sole purpose of allowing CRRA to benefit from the aforesaid exemption, CRRA shall designate, and Contractor has agreed to act, as CRRA’s agent in purchasing services and equipment, machinery, parts, materials, supplies, inventories, fuel, and other items necessary to perform the Work hereunder for the account of CRRA, and with funds provided as reimbursement therefor by CRRA.

# TERM OF AGREEMENT

## Term

The term of this Agreement shall commence upon the Effective Date and shall terminate, unless otherwise terminated or extended in accordance with the terms and provisions hereof, on the first anniversary of the Acceptance Date.

## Time is of the Essence

CRRA and Contractor hereby acknowledge and agree that time is of the essence with respect to Contractor’s performance of the Work hereunder. Accordingly, upon CRRA’s issuance to Contractor of a notice to proceed with the Work (the “Notice To Proceed”), which Notice To Proceed shall be issued after the parties hereto receive all of the local, state and federal permits required for the Work hereunder, Contractor shall immediately commence performance of the Work and continue to perform the same during the term of this Agreement in accordance with the schedule set forth in attached Exhibit D in order to complete all of the Work and have such Work ready for CRRA’s acceptance at the end of the number of days specified in Exhibit D following the issuance of such Notice To Proceed (the “Completion Date”).

CRRA and Contractor recognize the difficulties involved in proving actual damages and losses suffered by CRRA if the Work is not completed and ready for CRRA’s acceptance by the Completion Date. Accordingly, instead of requiring any such proof, CRRA and Contractor agree that as liquidated damages for any such delay in completion or readiness for acceptance (but not as a penalty) Contractor shall pay CRRA five hundred dollars ($500.00) for each calendar day beyond the Completion Date that Contractor fails to complete all of the Work or have the same ready for CRRA’s acceptance until all such Work is completed by Contractor and readied by Contractor for acceptance by CRRA. The parties further agree that liquidated damages in this Section 4.2 are reasonable and have been agreed upon and intended by the parties because the damages expected under this Section are uncertain and difficult to prove.

## Termination

CRRA may terminate this Agreement at any time by providing Contractor with ten (10) days’ prior written notice of such termination. Upon receipt of such written notice from CRRA, Contractor shall immediately cease performance of all Work, unless otherwise directed in writing by CRRA. Prior to any termination of this Agreement, Contractor shall remove all of its personnel and equipment associated with this Agreement from the Property, restore any part of the Property, any of the improvements located or to be located thereon, including but not limited to any access roads, or any of the Work that requires restoration pursuant to the terms and conditions of Section 4.4 hereof. Upon termination of this Agreement pursuant to this Section 4.3,

- CRRA shall pay Contractor for all Work performed and completed by Contractor prior to the termination date, provided:

- Such Work has been performed and completed by Contractor in conformance with the Standards;

- Payment for such Work has not been previously made or is not disputed by CRRA;

- Contractor is not in default hereunder; and,

- Contractor has performed and completed all its obligations under this Section 4.3 and Section 4.4 hereof to CRRA’s satisfaction, and

- CRRA shall have no further liability hereunder.

Except for the payment that may be required pursuant to the preceding sentence, CRRA shall not be liable to Contractor in any other manner whatsoever in the event CRRA exercises its right to terminate this Agreement.

## Restoration

Unless otherwise directed in writing by CRRA, Contractor shall:

- Restore any part of the Property or any of the improvements located or to be located thereon, other than those areas of the Property or such improvements improved by Contractor pursuant to this Agreement, disturbed or damaged by Contractor or any of its directors, officers, employees, agents, subcontractors or materialmen to the same condition existing immediately prior to such disturbance or damage; and

- Restore or repair any completed Work so disturbed or damaged to the condition required by the Contract Documents for acceptance of such Work by CRRA.

# INDEMNIFICATION

## Contractor’s Indemnity

Contractor shall at all times defend, indemnify and hold harmless CRRA and its board of directors, officers, agents and employees from and against any and all claims, damages, losses, judgments, liability, workers’ compensation payments and expenses (including but not limited to attorneys’ fees) arising out of injuries to the person (including death), damage to property or any other damages alleged to have been sustained by:  (a) CRRA or any of its directors, officers, agents, employees or other contractors, or (b) Contractor or any of its directors, officers, agents, employees, subcontractors or materialmen, or (c) any other person, to the extent any such injuries, damage or damages are caused or alleged to have been caused in whole or in part by the acts, omissions or negligence of Contractor or any of its directors, officers, agents, employees, subcontractors or materialmen. Contractor further undertakes to reimburse CRRA for damage to property of CRRA caused by Contractor or any of its directors, officers, agents, employees, subcontractors or materialmen, or by faulty, defective or unsuitable material or equipment used by it or any of them. The existence of insurance shall in no way limit the scope of this indemnification. Contractor’s obligations under this Section 5.1 shall survive the termination or expiration of this Agreement.

## Workmanship and Materials Warranty; Other Warranties and Guarantees

For a period of one (1) year following the Acceptance Date (the “Warranty Period”), Contractor warrants the workmanship, equipment, and materials furnished under this Agreement for the Project against defects. If during or at the end of the Warranty Period, CRRA determines that any of such workmanship, equipment or materials is or has become defective, Contractor shall, at its own cost and expense, promptly repair or replace such defective workmanship, equipment or materials in order to render the same to the same condition as warranted above. Any repairs to or replacements of such workmanship, equipment or materials required under this Section 5.2 must be approved by CRRA before Contractor may commence performance of such repairs or replacements, and all such repairs or replacements shall be performed by Contractor in accordance with all applicable Standards. In connection therewith Contractor shall obtain all warranties and guarantees for all material and equipment furnished hereunder by Contractor that are assignable to CRRA. Contractor shall assign such warranties and guarantees to CRRA upon the Acceptance Date. Contractor’s obligations under this Section 5.2 shall survive the termination or expiration of this Agreement.

# INSURANCE

## Required Insurance

Contractor shall procure and maintain, at its own cost and expense, throughout the term of this Agreement and any extension thereof, the following insurance, including any required endorsements thereto and amendments thereof:

- Commercial General Liability insurance alone or in combination with Commercial Umbrella insurance with a limit of not less than ten million dollars ($10,000,000) each occurrence covering liability arising from premises, operations, independent contractors, products-completed operations, personal injury and advertising injury, and liability assumed under an insurance contract (including the tort liability of another assumed in a business contract).

- Business Automobile Liability insurance alone or in combination with Commercial Umbrella insurance covering any auto (including owned, hired, and non-owned autos), with a limit of not less than five million dollars ($5,000,000) each accident with an MCS90 endorsement and a CA9948 endorsement if “pollutants” as defined in exclusion 11 of the commercial automobile policy are identified.

- Workers’ Compensation with statutory limits and Employers’ Liability limits of not less than one million dollars ($1,000,000) each accident for bodily injury by accident or one million dollars ($1,000,000) for each employee for bodily injury by disease.

- Professional liability insurance with a minimum limit of not less than One Million Dollars ($1,000,000.00).

- Contractor’s pollution liability insurance with a limit of not less than One Million Dollars ($1,000,000.00)

## Certificates

Within five (5) days after CRRA issues the Notice Of Award, and prior to commencement of activities on site, Contractor shall submit to CRRA a certificate or certificates for each required insurance referenced in Section 6.1 above certifying that such insurance is in full force and effect and setting forth the information required by Section 6.3 below. Additionally, Contractor shall furnish to CRRA within thirty (30) days before the expiration date of the coverage of each required insurance set forth in Section 6.1 above, a certificate or certificates containing the information required by Section 6.3 below and certifying that such insurance has been renewed and remains in full force and effect.

## Specific Requirements

All policies for each insurance required hereunder shall:

- Name CRRA as an additional insured (this requirement shall not apply to workers’ compensation insurance/employers’ liability, professional liability or contractor’s pollution liability insurance);

- Include a standard severability of interest clause;

- Provide for not less than thirty (30) days’ prior written notice to CRRA by registered or certified mail of any cancellation, restrictive amendment, non-renewal or change in coverage;

- Contain a waiver of subrogation holding CRRA free and harmless from all subrogation rights of the insurer; and

- Provide that such required insurance hereunder is the primary insurance and that any other similar insurance that CRRA may have shall be deemed in excess of such primary insurance.

## Issuing Companies

All policies for each insurance required hereunder shall be issued by insurance companies that are either licensed by the State of Connecticut and have a Best’s Key Rating Guide of A- VII or better, or otherwise deemed acceptable by CRRA in its sole discretion.

## Contractor’s Subcontractors

Contractor shall either have its subcontractors covered under the insurance required hereunder, or require such subcontractors to procure and maintain the insurance that Contractor is required to procure and maintain under this Agreement.

## No Limitation on Liability

No provision of this Article 6 shall be construed or deemed to limit Contractor’s obligations under this Agreement to pay damages or other costs and expenses.

## Other Conditions

CRRA shall not, because of accepting, rejecting, approving, or receiving any certificate of insurance required hereunder, incur any liability for:

- The existence, non-existence, form or legal sufficiency of the insurance described on such certificate,

- The solvency of any insurer, or

- The payment of losses.

# SECURITY FOR FAITHFUL PERFORMANCE

## Required Security

Contractor shall procure and maintain in full force and effect, at its own cost and expense, throughout the term of this Agreement and any extension thereof, the following:

- A performance bond or letter of credit (the “Performance Bond” or the “Performance Letter Of Credit”) in the full amount of the Contract Price and such Performance Bond or Performance Letter Of Credit shall be in and drawn on the forms set forth in Exhibit F attached hereto and made a part hereof; and

- A payment bond or letter of credit (the “Payment Bond” or the “Payment Letter Of Credit”) in the full amount of the Contract Price and such Construction Payment Bond or Payment Letter Of Credit shall be in and drawn on the forms set forth in Exhibit G attached hereto and made a part hereof.

## Submission Of Security

Within ten (10) days after CRRA issues the Notice of Award, Contractor shall furnish CRRA with the following:

- The Performance Bond or the Performance Letter Of Credit; and

- The Payment Bond or the Payment Letter Of Credit.

## Specific Requirements – Performance Bond and Payment Bond

If the surety on the Performance Bond and/or the Payment Bond furnished by Contractor is declared a bankrupt or becomes insolvent or its right to do business is terminated in the State of Connecticut or it ceases to meet the above requirements or the surety elects not to renew the Performance Bond and/or the Payment Bond due to no fault of Contractor, Contractor shall immediately substitute another bond and surety, subject to the requirements set forth in this Article 7.

## Specific Requirements – Performance Letter Of Credit and Payment Letter Of Credit

The Performance Letter Of Credit and/or Payment Letter Of Credit required hereunder shall be automatically renewed by Contractor on an annual basis, unless not later than ninety (90) days prior to the then current expiration date of the Performance Letter Of Credit and/or Payment Letter Of Credit, Contractor notifies CRRA by registered mail that the issuer of the Performance Letter Of Credit and/or Payment Letter Of Credit elects not to renew such Performance Letter Of Credit and/or Payment Letter Of Credit. If the issuer of the Performance Letter Of Credit and/or Payment Letter Of Credit furnished by Contractor is declared a bankrupt or becomes insolvent or its right to do business is terminated in the State of Connecticut or it ceases to meet the above requirements or the issuer elects not to renew the Performance Letter Of Credit and/or the Payment Letter Of Credit due to no fault of Contractor, Contractor shall immediately substitute another letter of credit (or bond) and surety, subject to the requirements set forth in this Article 7.

## Failure To Maintain The Security

Failure to maintain or renew the Performance Bond, the Performance Letter Of Credit, the Payment Bond and/or the Payment Letter Of Credit under the aforesaid terms shall constitute a default by Contractor of this Agreement.

## Exercise Of Rights And Remedies

In the event Contractor fails to perform any of its obligations under this Agreement, CRRA shall have the right, in addition to all other rights and remedies available to CRRA hereunder or otherwise, to exercise any or all of CRRA’s rights and remedies under the Performance Bond, the Performance Letter Of Credit, the Payment Bond and the Payment Letter Of Credit.

## Issuing Companies

The Performance Bond and the Payment Bond shall be issued and executed by a surety company or companies acceptable to CRRA. The Performance Letter Of Credit and the Payment Letter Of Credit shall be issued and executed by a Connecticut Bank or by a national banking association acceptable to CRRA.

# MISCELLANEOUS

## Non-Discrimination

Contractor agrees to the following:

- Contractor agrees and warrants that in the performance of the Work for CRRA Contractor will not discriminate or permit discrimination against any person or group of persons on the grounds of race, color, religious creed, age, marital status, including civil union status, national origin, ancestry, sex, sexual orientation, mental retardation or physical disability, including, but not limited to, blindness, unless it is shown by Contractor that such disability prevents performance of the Work involved, in any manner prohibited by the laws of the United States or of the State of Connecticut. Contractor further agrees to take affirmative action to insure that applicants with job related qualifications are employed and that employees are treated when employed without regard to their race, color, religious creed, age, marital status, including civil union status, national origin, ancestry, sex, sexual orientation, mental retardation, or physical disability, including, but not limited to, blindness, unless it is shown by Contractor that such disability prevents performance of the Work involved;

- Contractor agrees, in all solicitations or advertisements for employees placed by or on behalf of Contractor, to state that it is an “affirmative action-equal opportunity employer” in accordance with regulations adopted by the Connecticut Commission on Human Rights and Opportunities (The “Commission”);

- Contractor agrees to provide each labor union or representative of workers with which Contractor has a collective bargaining agreement or other contract or understanding and each vendor with which Contractor has a contract or understanding, a notice to be provided by the Commission, advising the labor union, workers’ representative and vendor of Contractor’s commitments under Sections 4a-60 and 4a-60a of the Connecticut General Statutes and to post copies of the notice in conspicuous places available to employees and applicants for employment;

- Contractor agrees to comply with each applicable provision of Sections 4a-60, 4a-60a, 46a-68e, and 46a-68f, inclusive, of the Connecticut General Statutes and with each regulation or relevant order issued by the Commission pursuant to Sections 46a-56, 46a-68e, and 46a-68f of the Connecticut General Statutes; and

- Contractor agrees to provide the Commission with such information requested by the Commission, and permit access to pertinent books, records and accounts concerning the employment practices and procedures of Contractor as related to the applicable provisions of Sections 4a-60, 4a-60a and 46a-56 of the Connecticut General Statutes.  If this Agreement is a public works contract, Contractor agrees and warrants that it will make good faith efforts to employ minority business enterprises as subcontractors and suppliers of materials in such public works project.

## Entire Agreement

This Agreement constitutes the entire agreement and understanding between the parties hereto and concerning the subject matter hereof, and supersedes any previous agreements, written or oral, between the parties hereto and concerning the subject matter hereof.

## Governing Law

This Agreement shall be governed by, and construed, interpreted and enforced in accordance with the laws of the State of Connecticut as such laws are applied to contracts between Connecticut residents entered into and to be performed entirely in Connecticut.

## Assignment

This Agreement may not be assigned in whole or in part by either party without the prior written consent of the other party or such assignment shall be void.

## No Waiver

Failure to enforce any provision of this Agreement or to require at any time performance of any provision hereof shall not be construed to be a waiver of such provision, or to affect the validity of this Agreement or the right of any party to enforce each and every provision in accordance with the terms hereof. No waiver of any provision of this Agreement shall affect the right of CRRA or Contractor thereafter to enforce such provision or to exercise any right or remedy available to it in the event of any other default involving such provision or any other provision. Making payment or performing pursuant to this Agreement during the existence of a dispute shall not be deemed to be and shall not constitute a waiver of any claims or defenses of the party so paying or performing.

## Modification

This Agreement may not be amended, modified or supplemented except by a writing signed by the parties hereto that specifically refers to this Agreement. Any oral representations or letters by the parties or accommodations shall not create a pattern or practice or course of dealing contrary to the written terms of this Agreement unless this Agreement is formally amended, modified or supplemented.

## Prevailing Wages

Contractor hereby represents that the Contractor’s Wage Certification Form, as executed by Contractor and attached hereto as part of Exhibit H, which Exhibit in its entirety is made a part hereof, has been submitted by Contractor to the State of Connecticut’s Department of Labor for Contractor’s performance of the Work. Contractor shall pay wages on an hourly basis to any mechanic, laborer or workman employed upon the Work herein and the amount of payment or contribution paid or payable on behalf of each such employee to an employee welfare fund, as defined in Connecticut General Statutes § 31-53(h), at rates equal to the rates customary or prevailing for the same work in the same trade or occupation in the town in which the Work is being conducted, which rates are more specifically set forth in Exhibit I attached hereto and made a part hereof. If Contractor is not obligated by agreement to make payment or contribution on behalf of such employees to any such employee welfare fund, Contractor shall pay to each employee as part of his or her wages the amount of payment or contribution for his or her classification on each payday. Contractor shall keep, maintain and preserve records relating to the wages and hours worked by each employee and a schedule of the occupation or work classification at which each mechanic, laborer, or workman under this Agreement is employed during each work day and week in such manner and form as the labor commissioner establishes to assure the proper payments due to such employees or employee welfare funds under Connecticut General Statutes §§ 31-53 and 31-54. Pursuant to Connecticut General Statutes§ 31-53(f), Contractor shall complete and submit to CRRA on a weekly basis during the term of this Agreement and any extension thereof the payroll certification forms also set forth in Exhibit H. Contractor hereby represents and covenants that it is not now, and has not been for at least three (3) years previous to the date of this Agreement, listed by the labor commissioner as a person who has violated laws and regulations relating to prevailing wages.

## Notices

All notices, requests, demands and other communications hereunder shall be in writing and shall be deemed to have been duly given if mailed via certified first class mail return receipt requested postage prepaid or overnight express mail service to the pertinent address below.

- If to CRRA:

Connecticut Resources Recovery Authority

100 Constitution Plaza, 6th Floor

Hartford, Connecticut 06103

Attention:  David Bodendorf, P.E.

With a copy to:

Connecticut Resources Recovery Authority

100 Constitution Plaza, 6th Floor

Hartford, Connecticut 06103

Attention:  President

- If to Contractor:

___________________________

___________________________

___________________________

Attention:  __________________

## Benefit and Burden

This Agreement shall inure to the benefit of and be binding upon the heirs, personal representatives, successors and assigns of the parties hereto.

## Severability

CRRA and Contractor hereby understand and agree that if any part, term or provision of this Agreement is held by any court to be invalid, illegal or in conflict with any applicable law, the validity of the remaining portions of this Agreement shall not be affected, and the rights and obligations of the parties shall be construed and enforced as if this Agreement did not contain the particular part, term or provision held to be invalid, illegal or in conflict with any applicable law.

## Counterparts

This Agreement may be executed in any number of counterparts by the parties hereto. Each such counterpart so executed shall be deemed to be an original and all such executed counterparts shall constitute but one and the same instrument.

## Campaign Contribution And Solicitation Prohibitions

For all State contracts as defined in P.A. 07-1 having a value in a calendar year of $50,000 or more or a combination or series of such agreements or contracts having a value of $100,000 or more, the authorized signatory to this Agreement expressly acknowledges receipt of the State Elections Enforcement Commission’s notice advising state contractors of state campaign contribution and solicitation prohibitions, and will inform its principals of the contents of the notice. See Exhibit J [SEEC Form 11].

## Certification Concerning Nondiscrimination

At the time the Contractor submitted its bid to CRRA, it simultaneously executed a document entitled Certification Concerning Nondiscrimination and said document is attached hereto and made a part of this Agreement as Exhibit K.

## Contractor’s Certification Concerning Gifts

At the time of Contractor’s execution of this Agreement, Contractor simultaneously executed a document entitled Contractor’s Certification Concerning Gifts and said document is attached hereto and made a part of this Agreement as Exhibit L.

## President’s Certification Concerning Gifts

At the time of the President of CRRA’s execution of this Agreement, the President of CRRA simultaneously executed a document entitled President’s Certification Concerning Gifts and said document is attached hereto and made a part of this Agreement as Exhibit M.

IN WITNESS WHEREOF, the parties hereto have set their hands and seals as of the day and year first written above.

CONNECTICUT RESOURCES RECOVERY AUTHORITY

By:	_________________________________________

Thomas D. Kirk

Its President

Duly Authorized

[CONTRACTOR]

By:	_________________________________________

Its

Duly Authorized